Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 01/30/2017>

End time: <7:10 PM 01/30/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* Created resources in Azure to deploy database and website (for testing). Created Sendgrid resource. Sendgrid will be our email service provider.
* What is planned to be done until the next scrum meeting?
* Create C# solution with some projects
* What are the hurdles?
* Didn’t faced any hurdles, planning for the requirements.

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Created some sample C# projects for testing. Tested the project in Azure. Figured out how the Sendgrid resource works.
* Research on the templates that can be used for the website.
* What is planned to be done until the next scrum meeting?
* Create more C# codes.
* What are the hurdles?
* Unawareness about some of the new technologies.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 01/31/2017>

End time: <7:10 PM 01/31/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* Created C# solution and included some projects (MVC app, etc)
* Uploaded solution to TFS until Github repository is created
* What is planned to be done until the next scrum meeting?
* Implement mechanism for user to login and register using regular account and FB and Google
* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Created some C# codes.
* Learned the MVC structure.
* Connected to the Team Foundation server.
* What is planned to be done until the next scrum meeting?
* Work on the user login.
* What are the hurdles?
* Unawareness about some of the new technologies.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/01/2017>

End time: <7:10 PM 02/01/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* Implementation of Register/signin External sign in with google and facebook
* What is planned to be done until the next scrum meeting?
* Prototype to send to POs for approval
* What are the hurdles?
* Didn’t faced any hurdles, planning for the requirements.

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Worked on the user sign in with the google and facebook and tested it.
* What is planned to be done until the next scrum meeting?
* Work on the template.
* What are the hurdles?
* None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/02/2017>

End time: <7:10 PM 02/02/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* Creation of prototype for club view and send to POs for approval. Received positive feedback.
* What is planned to be done until the next scrum meeting?
* Start working on web api to upload/download images as it will be used in the website
* What are the hurdles?
* None.

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Finalize with the template for the website and created samples for our project.
* What is planned to be done until the next scrum meeting?
* Start working on the mechanism to upload/download images.
* What are the hurdles?
* Unawareness about some of the new technologies.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/03/2017>

End time: <7:10 PM 02/03/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* Uploaded project to Github and created the folder structure in repository
* Uploaded prototype for club view (It was reviewed by POs and they liked it)
* Working on mechanism to upload pictures/uploaded project to Github repository
* What is planned to be done until the next scrum meeting?
* Continue working on mechanism to upload pictures (this will be used to add pictures for the nightclub and promoters)
* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Learned the functioning of the visual studio and how it work with github.
* What is planned to be done until the next scrum meeting?
* Work on the mechanism to upload pictures.
* What are the hurdles?
* None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/06/2017>

End time: <7:10 PM 02/06/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Finished WebApi controller to upload and download pictures (this will be used later on when creating the profile of a club/promoter)

* What is planned to be done until the next scrum meeting?

Create the basic layout/template of the site.

* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Worked on the controller to upload images. Learned more codes and the functioning of visual studio.
* What is planned to be done until the next scrum meeting?
* Work on the template of the website.
* What are the hurdles?
* None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/07/2017>

End time: <7:10 PM 02/07/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Created layout with new design for the site and uploaded to Github

* What is planned to be done until the next scrum meeting?

Update Login/Register/LogOff to comply with new layout

* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Worked on the layout.
* What is planned to be done until the next scrum meeting?
* Work on the login and register of the users.
* What are the hurdles?
* None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <8:20 PM 02/08/2017>

End time: <8:45 PM 02/08/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Updated Login/Register/LogOff to comply with new layout

* What is planned to be done until the next scrum meeting?

Start working on adding new Club functionality

* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Worked on the login/ register.
* What is planned to be done until the next scrum meeting?
* Start working on the documentation and related tasks.
* Start working on the Sendgrid email service.
* What are the hurdles?
* None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <8:00 PM 02/09/2017>

End time: <8:15 PM 02/09/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

UPdate Login/Register to use AJAX request instead of regular form posting

* What is planned to be done until the next scrum meeting?

Final touches in the registration process (External login provider)

* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Started working on the documentation
* What is planned to be done until the next scrum meeting?
* Test the login and registration
* Finish up the documentation
* Schedule the sprint meeting with the product owners.
* What are the hurdles?
* None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/10/2017>

End time: <7:15 PM 02/10/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Finished send confirmation email mechanism when user registers

Finished forgot password feature

Finished documentation and testing

* What is planned to be done until the next scrum meeting?

Sprint planning

* What are the hurdles? None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Finished the confirmation email for registration
* Finished with the documentation, testing and the video
* Completed the sprint review meeting with the product owners
* What is planned to be done until the next scrum meeting?
* Schedule sprint planning meeting
* Plan the tasks for the next sprint.
* What are the hurdles?
* None