Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/13/2017>

End time: <7:10 PM 02/13/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* This is a new sprint
* What is planned to be done until the next scrum meeting?
* Create mechanism to retrieve menu navigation from server. This way we can show menus based on user roles.
* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* This is the start of a new sprint
* What is planned to be done until the next scrum meeting?
* Create mechanism to retrieve menu navigation.
* What are the hurdles?
* None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/14/2017>

End time: <7:10 PM 02/14/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?
* Navigation Menu is now created using a directive, and the menu items are set in the server side. This allows to control what menu items to show depending on the User’s roles.
* What is planned to be done until the next scrum meeting?
* Do a quick technical spike with Angular routes (ng-view) and MVC routes since we need them to coexist. Angular routes will be used to create a SPA.
* What are the hurdles?
* None

<Darshana Sebastian>:

* What was done since the last scrum meeting?
* Created menu navigation and now the menu items will be shown according to the user roles.
* What is planned to be done until the next scrum meeting?
* Technical spike with Angular routes and MVC routes.
* What are the hurdles?
* None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/15/2017>

End time: <7:10 PM 02/15/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Setup Angular routes

* What is planned to be done until the next scrum meeting?

Start working on add new club functionality (create Angular directive to edit/show a form text field)

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Created angular route setup

* What is planned to be done until the next scrum meeting?

Work on the adding business functionality

* What are the hurdles?

None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/16/2017>

End time: <7:10 PM 02/16/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Added some fields for the creation of the Club and added a textbox directive to easily switch between read and edit mode

* What is planned to be done until the next scrum meeting?

Add more fields to the form to create a new club and add more directives (link and checkbox)

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Created some fields that are necessary for the club and also worked on the mechanism for read/ edit mode.

* What is planned to be done until the next scrum meeting?

Add more fields to the the add club form.

* What are the hurdles?

None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/17/2017>

End time: <7:10 PM 02/17/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Added link and checkbox directives

* What is planned to be done until the next scrum meeting?

Add more fields to the form to create a new club and add more directives (directive for details)

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Added more fields to the add club form

* What is planned to be done until the next scrum meeting?

Continue working on adding more fields to the form and add more directives.

* What are the hurdles?

None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/20/2017>

End time: <7:10 PM 02/20/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Added what you see is what you get directive to edit the details of a club.

* What is planned to be done until the next scrum meeting?

Add directive to edit amenities (as a list of tags)

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Added the directive to work on the editing of the details within a club.

* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/21/2017>

End time: <7:10 PM 02/21/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Add directive to edit amenities (as a list of tags)

* What is planned to be done until the next scrum meeting?

Add directives to show read/edit mode for weekly schedule of the club

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Added directives to edit the amenities

* What is planned to be done until the next scrum meeting?

Continue with adding more directives, to show the read/ edit mode

* What are the hurdles?

None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/22/2017>

End time: <7:10 PM 02/22/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Added weekly schedule directives

* What is planned to be done until the next scrum meeting?

Work on directives for read/edit mode for the pictures of a club

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Added read/ edit directive for the club schedule

* What is planned to be done until the next scrum meeting?

Start working on the directives for the pictures.

* What are the hurdles?

None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/23/2017>

End time: <7:10 PM 02/23/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Added directives to show read/edit mode of pictures

* What is planned to be done until the next scrum meeting?

Continue working on directives for edit/read mode of pictures

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Created the directives for the pictures

* What is planned to be done until the next scrum meeting?

Continue with working on the directives for the pictures.

* What are the hurdles?

None

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM 02/24/2017>

End time: <7:10 PM 02/24/2017>

<Angel Paredes>:

* What was done since the last scrum meeting?

Finished with directives to show pictures (both in edit/read)

* What is planned to be done until the next scrum meeting?

Start working on persisting the club in the database

* What are the hurdles?

None

<Darshana Sebastian>:

* What was done since the last scrum meeting?

Finished with the edit/ read directives. Started working on the documentation for the sprint end.

* What is planned to be done until the next scrum meeting?

Plan the tasks for the next sprint.

* What are the hurdles?

None.